|  |  |  |
| --- | --- | --- |
| What went well | What didn’t go well | What could have been done better |
| * Internal communication, collaboration and teamwork were great * Using each other’s strengths to know what to do next * Narrowing down our scope to prioritise certain sprints * When we had the meetings they were generally productive * We had a positive group dynamic and environment where everyone was happy to help each other out * Tasks were mostly completed to the expected degree of quality * Managing to come together to successfully make a project with only ourselves to manage it was pretty impressive | * People got lost as to what to do * Laziness getting the better of us with both classes and communication * Things felt hectic and without direction at times * Missing out on more classes than we probably should have, as this lost us some valuable time to communicate and might have solved some of the issues we faced * Everyone might have been waiting for someone to tell them what to do, which doesn’t always happen * There were many times where certain group members didn’t have tasks they could do, or at least felt like they could do | * Better management of the weekly goals in a more concise manner * Backup tasks for people who believe they have nothing to do * Organisation well ahead of time rather than being spontaneous * We could have maintained the channels and systems we had created for planning to a much better degree * The final weeks should have felt a lot busier than they were, everyone should have been pushing at the end and it didn’t feel that way * Enforcing stricter deadlines and priorities * Assigning tasks outside of people’s specialties in order to balance the workload |